Table of Contents

# ahgSharePointPlugin — Implementation Plan

Status: Planning complete, decisions locked, ready to scaffold Phase 1. Author: The Archive and Heritage Group (Pty) Ltd Date: 2026-05-10 Targets (must achieve 100% feature parity): - AtoM Heratio (Symfony 1.x + atom-framework) at /usr/share/nginx/archive → atom-ahg-plugins/ahgSharePointPlugin/ - Heratio standalone (Laravel 12 monorepo) at /usr/share/nginx/heratio → packages/ahg-sharepoint/ Namespaces: AtomExtensions\SharePoint (AtoM plugin) / AhgSharePoint (Heratio package)

## 1. Purpose

Integrate Microsoft 365 SharePoint Online with AtoM Heratio so that:

- Records management handoff — when documents in SharePoint are tagged for disposition (Microsoft Purview retention labels) or change relevant content, they are ingested into AtoM as archival descriptions with attached digital objects.

- Staff discovery in M365 — staff working in SharePoint, Teams, or M365.com search can discover archival records held in AtoM without leaving the M365 surface.

- Federated search — AtoM users (gated to staff roles) can run a single search that returns AtoM hits and SharePoint hits side-by-side.

Direction is one-way (SharePoint → AtoM). No data flows out of AtoM into SharePoint at the data level; only search queries do.

## 2. Locked Decisions (2026-05-10)

| # | Area | Decision | Rationale |
| --- | --- | --- | --- |
| 1 | Graph client | Hand-rolled via framework HttpClientService | ~10 endpoints needed; reuses existing SSRF protection, timeouts, blocked-host checks; no transitive deps |
| 2 | Settings UI | Add sharepoint section to ahgSettingsPlugin (precedented edit to locked plugin) | 12 sections already added by other plugins; keeps unified Admin > AHG Settings UX |
| 3 | ingest_session schema | Add nullable source VARCHAR(20) DEFAULT 'wizard' column | Lets webhook ingest reuse IngestCommitService cleanly; additive, safe |
| 4 | JWT validation | firebase/php-jwt composer dep (added to atom-framework/composer.json) | Phase 3 connector feed needs inbound AAD JWT validation; small, well-maintained, JWKS support |
| 5 | Webhook URL | psis.theahg.co.za/sharepoint/webhook direct, path-based nginx rate limit | Simplest; existing TLS cert; no new DNS or subdomain |
| 6 | Federated search permissions | Gate AtoM-side federated tab to staff (editor/admin) only | App-only Graph token returns un-trimmed; honest mitigation without OBO complexity in v1 |
| 7 | Purview disposition events | Half-day verification spike at start of Phase 2 | Need to confirm whether driveItem updated notifications fire on retention-label changes, or whether O365 Activity API is required |

## 3. Architecture

### Design principle — thin SharePoint adapter

The plugin delegates everything heavy to existing AtoM Heratio services:

| SharePoint plugin concern | Delegates to |
| --- | --- |
| Ingest pipeline (validation, AI processing, OAIS packages, DB inserts) | ahgIngestPlugin IngestCommitService |
| Background jobs, retry, backoff, batching | atom-framework QueueService + ahg_queue_* tables |
| Encrypted secret storage | atom-framework EncryptionService (XChaCha20-Poly1305) |
| Settings UI | ahgSettingsPlugin (new sharepoint section) |
| Audit trail | ahgAuditTrailPlugin AuditService |
| Webhook patterns (HMAC, retry, status enum, delivery log) | Mirror ahgAPIPlugin WebhookService |
| Outbound HTTP | atom-framework HttpClientService |

SharePoint-specific code is limited to:

- Graph OAuth2 client-credentials token flow + token cache

- Graph delta query handling (sync state, cursors)

- Graph webhook subscription lifecycle (create / validate / renew / delete)

- SP item → AtoM field projection (column mapping)

- Purview retention label → AtoM disposition mapping

- AtoM-side federated search wrapper around Graph Search API

- M365-facing connector OData feed (Phase 3)

### Plugin directory structure

atom-ahg-plugins/ahgSharePointPlugin/
├── extension.json
├── README.md
├── config/
│   └── ahgSharePointPluginConfiguration.class.php
├── database/
│   ├── install.sql
│   └── migrations/
│       └── 20260510_add_source_to_ingest_session.sql
├── lib/
│   ├── Services/
│   │   ├── GraphClientService.php
│   │   ├── GraphTokenCache.php
│   │   ├── GraphTokenValidatorService.php          # Phase 3 (inbound JWTs)
│   │   ├── SharePointSyncService.php
│   │   ├── SharePointSubscriptionService.php       # Phase 2
│   │   ├── SharePointWebhookHandler.php            # Phase 2
│   │   ├── SharePointIngestAdapter.php
│   │   ├── SharePointMappingService.php
│   │   ├── SharePointFederatedSearchService.php    # Phase 3
│   │   └── SharePointRetentionMapper.php           # Phase 2
│   ├── Repositories/
│   │   ├── SharePointTenantRepository.php
│   │   ├── SharePointDriveRepository.php
│   │   ├── SharePointMappingRepository.php
│   │   ├── SharePointSubscriptionRepository.php
│   │   ├── SharePointSyncStateRepository.php
│   │   └── SharePointEventRepository.php
│   └── task/
│       ├── sharepointInstallTask.class.php
│       ├── sharepointTestConnectionTask.class.php
│       ├── sharepointSubscribeTask.class.php       # Phase 2
│       ├── sharepointRenewSubscriptionsTask.class.php # Phase 2
│       ├── sharepointSyncTask.class.php
│       ├── sharepointIngestEventTask.class.php     # Phase 2
│       └── sharepointStatusTask.class.php
├── modules/
│   └── sharepoint/
│       ├── actions/
│       └── templates/                              # both .php (Symfony) and .blade.php
└── docs/

## 4. Database Schema

All tables InnoDB + utf8mb4. VARCHAR + COMMENT for enumerations (no MySQL ENUM). FKs to AtoM core use ON DELETE SET NULL to avoid breaking core cascade chains. All six tables created by database/install.sql.

### 4.1 sharepoint_tenant

Stores Azure AD tenant binding. One row per institution (most installs = 1).

| Column | Type | Notes |
| --- | --- | --- |
| id | INT AI PK |  |
| name | VARCHAR(255) NOT NULL | Friendly label |
| tenant_id | VARCHAR(64) NOT NULL | Azure AD tenant GUID |
| client_id | VARCHAR(64) NOT NULL | App registration GUID |
| client_secret_ref | VARCHAR(255) NOT NULL | Reference to encrypted blob in ahg_settings |
| graph_endpoint | VARCHAR(255) | Default https://graph.microsoft.com/v1.0 |
| default_site_id | VARCHAR(255) NULL | Graph site identifier |
| webhook_client_state | VARCHAR(64) NOT NULL | Random secret echoed by Graph for validation |
| status | VARCHAR(20) DEFAULT ‘active’ | active, disabled, error |
| last_token_at | DATETIME NULL |  |
| last_error | TEXT NULL |  |
| created_at, updated_at | DATETIME |  |

### 4.2 sharepoint_drive

Registered SP sites + document libraries available for ingest. Site and drive collapsed into a single table since ingest always operates at drive level.

| Column | Type | Notes |
| --- | --- | --- |
| id | INT AI PK |  |
| tenant_id | INT NOT NULL | FK → sharepoint_tenant.id |
| site_id | VARCHAR(255) NOT NULL | Graph site identifier |
| site_url | VARCHAR(1000) NOT NULL |  |
| site_title | VARCHAR(500) |  |
| drive_id | VARCHAR(255) NOT NULL |  |
| drive_name | VARCHAR(500) |  |
| ingest_enabled | TINYINT(1) DEFAULT 0 |  |
| sector | VARCHAR(50) DEFAULT ‘archive’ | archive, museum, library, gallery, dam |
| default_repository_id | INT NULL | AtoM repository for ingested records |
| default_parent_id | INT NULL | AtoM info_object for placement |
| default_parent_placement | VARCHAR(51) DEFAULT ‘top_level’ | matches ingest_session.parent_placement values |
| ai_processing_inherit | TINYINT(1) DEFAULT 1 | inherit AI flags from ingest defaults |
| content_type_filter | VARCHAR(500) NULL | comma list of SP content type IDs |
| last_full_sync_at | DATETIME NULL |  |
| created_at, updated_at | DATETIME |  |
|  | UNIQUE (tenant_id, drive_id) |  |

### 4.3 sharepoint_mapping

Per-drive column mapping. Persistent profiles per drive/content-type. Kept separate from ingest_mapping (which is keyed on session_id for per-run mappings).

| Column | Type | Notes |
| --- | --- | --- |
| id | INT AI PK |  |
| drive_id | INT NOT NULL | FK → sharepoint_drive.id |
| content_type_id | VARCHAR(255) NULL | NULL = applies to all CTs in drive |
| source_field | VARCHAR(255) NOT NULL | SP column internal name |
| target_field | VARCHAR(255) NOT NULL | AtoM field name |
| target_standard | VARCHAR(47) DEFAULT ‘isadg’ |  |
| transform | VARCHAR(100) NULL | date_iso, taxonomy_lookup, html_strip, etc. |
| default_value | VARCHAR(500) NULL |  |
| is_required | TINYINT(1) DEFAULT 0 |  |
| sort_order | INT DEFAULT 0 |  |

### 4.4 sharepoint_sync_state

Delta token (per-drive cursor) for Graph delta queries. Used by sharepoint:sync and as fallback when webhooks miss events.

| Column | Type | Notes |
| --- | --- | --- |
| id | INT AI PK |  |
| drive_id | INT NOT NULL | FK → sharepoint_drive.id |
| delta_link | TEXT NULL | opaque Graph delta URL |
| last_run_at | DATETIME NULL |  |
| last_status | VARCHAR(20) NULL | ok, error, in_progress |
| last_error | TEXT NULL |  |
| items_processed | INT DEFAULT 0 |  |
|  | UNIQUE (drive_id) |  |

### 4.5 sharepoint_subscription (Phase 2)

Graph webhook subscription state. SharePoint driveItem subscriptions expire — must be renewed before expiry (conservative: 24h before).

| Column | Type | Notes |
| --- | --- | --- |
| id | INT AI PK |  |
| drive_id | INT NOT NULL | FK → sharepoint_drive.id |
| subscription_id | VARCHAR(64) NOT NULL UNIQUE | Graph-issued GUID |
| resource | VARCHAR(500) NOT NULL | e.g. /sites/{id}/drives/{id}/root |
| change_type | VARCHAR(50) DEFAULT ‘updated’ | created, updated, deleted |
| notification_url | VARCHAR(1000) NOT NULL |  |
| client_state | VARCHAR(64) NOT NULL | secret echoed back for validation |
| expires_at | DATETIME NOT NULL |  |
| status | VARCHAR(20) DEFAULT ‘active’ | active, expired, renewing, error, deleted |
| created_at, last_renewed_at | DATETIME |  |

### 4.6 sharepoint_event (Phase 2)

Inbound webhook events. Idempotency table — rejects duplicate (drive_id, sp_item_id, sp_etag) within window.

| Column | Type | Notes |
| --- | --- | --- |
| id | BIGINT AI PK |  |
| subscription_id | INT NOT NULL | FK → sharepoint_subscription.id |
| drive_id | INT NOT NULL | FK → sharepoint_drive.id |
| sp_item_id | VARCHAR(255) NULL |  |
| sp_etag | VARCHAR(255) NULL |  |
| change_type | VARCHAR(50) NOT NULL |  |
| raw_payload | JSON NOT NULL | as received from Graph |
| status | VARCHAR(20) DEFAULT ‘received’ | received, queued, processing, completed, failed, skipped_duplicate |
| attempts | INT DEFAULT 0 |  |
| last_error | TEXT NULL |  |
| queue_job_id | INT NULL | FK → ahg_queue_job.id |
| ingest_job_id | INT NULL | FK → ingest_job.id |
| information_object_id | INT NULL | the AtoM IO created/updated |
| received_at | DATETIME DEFAULT CURRENT_TIMESTAMP |  |
| processed_at | DATETIME NULL |  |

### 4.7 Migration: ingest_session.source

Additive migration in database/migrations/20260510_add_source_to_ingest_session.sql:

ALTER TABLE ingest_session
    ADD COLUMN source VARCHAR(20) DEFAULT 'wizard'
    COMMENT 'wizard, sharepoint, api',
    ADD COLUMN source_id INT DEFAULT NULL
    COMMENT 'Origin record id (e.g., sharepoint_event.id)';

Existing rows default to wizard. New SP-driven rows set source='sharepoint', source_id=<sharepoint_event.id>.

### 4.8 Reuse — no new queue tables

All background jobs use existing ahg_queue_* tables via QueueService. Dedicated queue name integrations keeps SP traffic from drowning out ingest:commit.

### 4.9 Reporting view (Phase 2 deliverable)

Add v_report_sharepoint_events to atom-framework/database/views/reporting_views.sql joining sharepoint_event + sharepoint_drive + information_object for BI tools.

### 4.10 ERD registry

Append a row for ahgSharePointPlugin to registry_erd.tables_json describing the 6 tables, so the live ERD on the registry site picks them up.

## 5. Authentication & Secret Handling

Flow: Azure AD client-credentials (server-to-server). No user delegation in v1.

Endpoints: - Token: POST https://login.microsoftonline.com/{tenant_id}/oauth2/v2.0/token - Scope: https://graph.microsoft.com/.default

Secret storage: - Plaintext client_secret is never stored. On admin save, encrypt via EncryptionService::encrypt($plain, 'sharepoint') and store ciphertext in ahg_settings under group sharepoint, key tenant_{id}_client_secret. - sharepoint_tenant.client_secret_ref holds the setting key. - Encryption master key lives in /etc/atom/encryption.key outside the repo (existing framework convention). - Rotation: UI affords “Replace secret”; keep last two client_secret_refs with overlap window (previous_secret_until column on tenant) so in-flight token requests don’t fail during rotation.

Token cache (GraphTokenCache): - In-memory + database. Token + expiry stored in ahg_settings group sharepoint_runtime, key access_token_{tenant_id}. Read from cache when ≥60s lifetime remains. - Client-credentials flow has no refresh tokens — re-acquire when expired. - Access token at-rest encryption is not applied (short-lived, 60-min lifetime); justified in technical doc.

Graph SDK choice — none. HttpClientService::request() is used directly. ~300 LOC for the ~10 endpoints needed (token, sites, drives, listItem, driveItem, content, delta, subscriptions, search, validateSubscription).

## 6.0 Two-mode ingest (Phase 2 architecture)

Phase 2 ships two complementary ingest modes, both using the same backend pipeline (SharePointIngestAdapter → IngestCommitService):

|  | Mode A — Manual push | Mode B — Auto/declare |
| --- | --- | --- |
| Trigger | User clicks “Send to Archive” on a SP doc / folder | Retention label change fires Graph webhook |
| Surface | SPFx command set in the SP doc library command bar | Webhook receiver at /sharepoint/webhook |
| Selection | One or more user-selected items | Items with _ComplianceTag in the configured allowlist |
| Targeting | User picks repo + parent IO + edits metadata in a dialog | Drive default repo / parent / sector |
| Auth boundary | User’s AAD bearer token (AAD JWT validated by AtoM) | App-only client-credentials |
| Audit actor | Mapped AtoM user (via sharepoint_user_mapping) | “SharePoint Auto-Ingest” service identity |
| Failure surface | SPFx dialog shows error inline | sharepoint_event log + retry queue |

Both modes share: - Mapping rules (sharepoint_mapping per drive) - Retention mapper (SharePointRetentionMapper reads _ComplianceTag regardless of trigger) - Backend pipeline (IngestCommitService via synthetic ingest_session) - File fetch path (Graph) with user-perm validation (see §6.5.4)

Phasing within Phase 2: - Phase 2.A ships Mode B (auto/declare). Reuses the work already scaffolded. - Phase 2.B ships Mode A (manual push). SPFx command set + push endpoint + AAD SSO bridge. - Both can ship together at end of Phase 2; ordering is implementation convenience.

Schema additions for two-mode (additive, both targets):

- sharepoint_drive.auto_ingest_labels TEXT NULL COMMENT 'JSON array of compliance tag names that trigger auto-ingest in mode B' — empty/null = no auto ingest (drive is manual-push only).

- New table sharepoint_user_mapping:

- id INT AI PK
aad_object_id VARCHAR(64) NOT NULL UNIQUE  -- AAD oid claim
aad_upn VARCHAR(255) NULL                  -- audit-only readable id
atom_user_id INT NOT NULL                  -- FK to user.id (AtoM user)
created_at, last_seen_at DATETIME
created_by VARCHAR(20) DEFAULT 'auto'      -- auto, manual

- Extend sharepoint_event.source (the column we add to ingest_session) values: wizard, sharepoint_auto, sharepoint_push, api.

## 6. Mode B — Auto/Declare Ingest (Phase 2.A)

### 6.1 Subscription lifecycle

| Step | Implementation |
| --- | --- |
| Create | sharepoint:subscribe --drive=<id> calls Graph POST /subscriptions with resource=/sites/{site}/drives/{drive}/root, changeType=updated, notificationUrl=https://psis.theahg.co.za/sharepoint/webhook, clientState=<random>, expirationDateTime=now+2d23h. Persist response in sharepoint_subscription. |
| Validate | Graph immediately GETs the notificationUrl with ?validationToken=…. Receiver MUST echo the token as text/plain 200 within 10s. Implemented in webhook action. |
| Renew | Cron sharepoint:renew-subscriptions (hourly) finds subs where expires_at < NOW() + INTERVAL 12 HOUR AND status='active', calls Graph PATCH /subscriptions/{id}. Cron entry added to ahgSettingsPlugin cron jobs page under “SharePoint Integration”. |
| Delete | Plugin disable / drive disable / sharepoint:install --uninstall calls Graph DELETE /subscriptions/{id}. |

### 6.2 Webhook receiver

Route POST /sharepoint/webhook (also handles validation GET). Public, must bypass CSRF — extends a base action class that skips form-token CSRF (mirror ahgAPIPlugin webhook receiver pattern).

1. If query param `validationToken` present → echo as text/plain 200. Done.
2. Read JSON body, iterate value[]:
   a. Match clientState against sharepoint_subscription.client_state.
      Mismatch → drop request 401. (Auth boundary.)
   b. INSERT into sharepoint_event (status='received').
   c. QueueService::dispatch('sharepoint:ingest-event', ['event_id' => $eventId], 'integrations').
3. Return 202.

Rate limit: per-IP token bucket via ahg_queue_rate_limit. Microsoft IPs are well-known; optionally allowlist.

### 6.3 Event → ingest pipeline

Queue handler sharepoint:ingest-event registered via QueueJobRegistry::register():

- Load event row, set status processing.

- Idempotency check — SELECT 1 FROM sharepoint_event WHERE drive_id=? AND sp_item_id=? AND sp_etag=? AND status='completed' AND id<>?. If exists, set skipped_duplicate, return.

- Resolve sharepoint_drive config, fetch the changed item via Graph GET /sites/{site}/drives/{drive}/items/{item} (full metadata + content stream URL).

- Retention-label branch — read listItem.fields.{_ComplianceTag, _ComplianceTagWrittenTime}. SharePointRetentionMapper looks up the AtoM disposition (configured in settings: SP label → level_of_description, parent IO, security clearance, embargo).

- Project SP item JSON through SharePointMappingService into the same shape ingest_row.data uses.

- Create synthetic ingest_session (status=commit, source=sharepoint, source_id=event.id, AI flags inherited from drive config or ingest defaults), one ingest_row, one ingest_file pointing to downloaded blob (cached under uploads/sharepoint/{event_id}/).

- Call IngestCommitService::startJob($sessionId) which dispatches ingest:commit. Existing pipeline handles validation → info_object insert → digital_object insert → AI processing → SIP/AIP/DIP if enabled.

- On success: sharepoint_event.status='completed', link information_object_id, audit-log via AuditService::log('sharepoint.ingest', ...).

- On failure: failed, increment attempts, schedule retry via QueueService exponential backoff. Cap MAX_RETRIES=5.

### 6.4 Purview spike outcome (research-mode, 2026-05-10)

Run as a docs-driven spike rather than a live tenant test (no Azure tenant available to this scaffold). Findings from Microsoft Graph change-notifications reference + Purview retention-label documentation:

Confirmed: - driveItem subscriptions support only updated changeType on /drives/{id}/root and /users/{id}/drive/root. - list subscriptions also exist under SharePoint sites: /sites/{site-id}/lists/{list-id} — also updated only. - driveItem updated notifications fire for content-level changes (file added/modified/deleted within the folder hierarchy). - _ComplianceTag (the retention label name) is exposed via listItem.fields and via dedicated retentionLabel methods on driveItem. - Graph exposes basic metadata (complianceTag, isRecord) but NOT retentionEventType, retentionTriggerDate, expirationDateTime — even in beta.

Limitations: - Microsoft does NOT explicitly document whether listItem-only metadata changes (e.g., setting _ComplianceTag via Purview without changing file content) reliably trigger driveItem updated events. Field reports are mixed. - Purview retention-driven disposition events (e.g., “label triggered disposition review”) are NOT in Graph webhooks at all. They surface via the Office 365 Management Activity API — separate auth scope, separate SDK pattern.

Architectural decision (locks the Phase 2 implementation):

- Subscribe to BOTH resources per ingest-enabled drive:

  - /sites/{site-id}/drives/{drive-id}/root (changeType=updated) → catches content-level changes

  - /sites/{site-id}/lists/{list-id} (changeType=updated) → catches metadata-only changes (label set/changed)

- Each ingest-enabled drive therefore creates 2 rows in sharepoint_subscription. No per-tenant quota concern (driveItem and list have no documented organizational quota cap).

- Read retention label state from listItem.fields: _ComplianceTag (label name), _ComplianceTagWrittenTime, _IsRecord. Pull listItem alongside driveItem on every ingest-event handler invocation.

- SharePointRetentionMapper does straightforward lookup: tag-name → AtoM disposition (level_of_description, parent_id, security_classification_id, embargo flag). Map is configurable per tenant in ahg_settings group sharepoint, key retention_label_map.

- Defer Purview disposition events to Phase 2.5. Office 365 Management Activity API integration is a separate effort:

  - Different scope: https://manage.office.com/.default

  - Different endpoint pattern: subscriptions on content types like Audit.SharePoint

  - Separate event log table or shared sharepoint_event with a source column

  - Will cover scenarios like “retention period expired → disposition reviewer notified” that v1 won’t catch.

- Document the gap honestly in user-facing docs: “Phase 2 v1 catches all SharePoint content changes and label-set events that propagate as driveItem updates. Pure-metadata Purview disposition triggers may take up to one hour (the cron-driven sharepoint:sync delta poll fallback). Full Purview disposition event coverage is Phase 2.5.”

This decision UPDATES the locked scope: the Phase 2 plan in §17 includes dual-resource subscriptions and the listItem.fields read path. The Activity API extension is now formally Phase 2.5, not “if needed”.

Sources: - Graph change-notifications overview - Set up notifications for changes in resource data - Webhook delivery - CSOM methods for retention labels - Auto-apply retention labels in SharePoint - Reduce missing change notifications

## 6.5 Mode A — Manual Push via SPFx (Phase 2.B)

### 6.5.1 SPFx command set

Lives outside the AtoM/Heratio packages, in atom-extensions-catalog/spfx/atom-archive-push/. Standard SPFx scaffold:

atom-extensions-catalog/spfx/atom-archive-push/
├── package.json
├── tsconfig.json
├── gulpfile.js
├── config/
│   └── package-solution.json
└── src/extensions/atomArchivePush/
    ├── AtomArchivePushCommandSet.ts        # SPFx command-set entry
    ├── components/
    │   ├── PushDialog.tsx                  # Fluent UI dialog
    │   ├── RepositoryPicker.tsx            # autocomplete from AtoM /api/v2/repositories
    │   ├── ParentPicker.tsx                # autocomplete from AtoM /api/v2/informationobjects?q=
    │   └── MetadataForm.tsx                # editable ISAD(G) form, prefilled
    └── services/
        └── AtomClient.ts                   # AAD-authed HTTP client

Build: npm install && gulp bundle --ship && gulp package-solution --ship produces atom-archive-push.sppkg. SP admin uploads it once to the tenant App Catalog. The command appears as a button in every SP document library.

### 6.5.2 Push flow

- User selects one or more files in a SP doc library.

- Clicks “Send to Archive” → AtomArchivePushCommandSet.onExecute opens the React dialog.

- SPFx obtains an AAD bearer token via aadHttpClientFactory.getClient(<our AtoM app id URI>). This token is for the user’s identity, scoped to AtoM’s API.

- Dialog calls GET /api/v2/sharepoint/push/projection with the SP item refs to retrieve a prefilled metadata form (the same projection the auto mode does).

- User picks repository (autocomplete) → parent IO (autocomplete) → reviews/edits metadata fields → submits.

- Dialog POST /api/v2/sharepoint/push with bearer token + payload (item refs, repo, parent, edited metadata).

- AtoM validates token, resolves user, ingests, returns 201 + ingest job id.

- Dialog polls job status; shows success toast or error detail.

### 6.5.3 AtoM-side push endpoint

| Route | Method | Auth | Purpose |
| --- | --- | --- | --- |
| /api/v2/sharepoint/push/projection | POST | AAD JWT | Given SP item refs, return prefilled metadata payload (uses SharePointMappingService::project). |
| /api/v2/sharepoint/push | POST | AAD JWT | Submit a push: SP refs + edited metadata + target repo/parent. Creates synthetic ingest_session (source=sharepoint_push), returns ingest job id. |
| /api/v2/sharepoint/push/jobs/{id} | GET | AAD JWT | Poll ingest job status for the dialog. |

All three routes mounted under ahgAPIPlugin apiv2 module (AtoM target) and ahg-api package (Heratio target). Validated via the same GraphTokenValidatorService used in Phase 3 connector feed. JWT validation moves from Phase 3 to Phase 2.B as a result.

### 6.5.4 File fetch — user permission preservation

Issue: app-only Graph token would let any SP user push any file in the tenant. Fix:

Use OBO (On-Behalf-Of) flow for manual-push file reads:

- AtoM receives the user’s AAD bearer token (audience = AtoM API).

- AtoM calls AAD token endpoint with grant_type=urn:ietf:params:oauth:grant-type:jwt-bearer, requested_token_use=on_behalf_of, assertion=<user_token>, scope=https://graph.microsoft.com/Files.Read.

- AAD returns a Graph token impersonating the user (subject to their consent + the AAD app’s delegated permissions).

- AtoM fetches the file via Graph using the OBO token. If the user lacks SP read access, Graph returns 403 — AtoM rejects the push.

- The OBO token is short-lived; re-acquired per push.

AAD app registration changes for OBO: - Add delegated API permission: Microsoft Graph / Files.Read.All (or scoped down) - Configure the AtoM API as an “Expose an API” with a scope (e.g., api://<our-app-id>/SharePointPush.Submit) - The SPFx code requests THAT scope when getting the bearer token - The user (or admin on their behalf) consents to both the AtoM scope and the Graph delegated permission

Fallback (simpler, weaker): - Skip OBO. Have SPFx fetch the file blob client-side using its own Graph token (in the user’s session) and POST it directly in the request body. AtoM never calls Graph for manual push. - Drawback: large files (>50 MB) become problematic for browser POSTs; SPFx aadHttpClientFactory has practical body-size limits.

Recommendation: OBO for v1. Document the AAD app registration setup carefully. Keep client-side blob fallback as a Phase 2.B.1 follow-on if file-size friction shows up.

### 6.5.5 User mapping

sharepoint_user_mapping table (defined in §6.0) maps AAD oid → AtoM user.id. Three lookup behaviors, configurable per tenant in ahg_settings:

- Strict — only pre-existing mappings work. New AAD users get 403. Admins must pre-provision via the user mapping admin UI.

- Auto-create (default) — first push from an unmapped AAD user creates an AtoM user (username = UPN, email = email claim, role = configurable default e.g. editor), inserts the mapping, proceeds with the push.

- Match by email — if an AtoM user already exists with the AAD email, link to it; else fall back to strict or auto-create.

Auto-create is gated by setting sharepoint_push_user_create_enabled (default false in production, true for dev). Admin UI at /sharepoint/user-mappings lists, edits, removes mappings.

### 6.5.6 Audit trail

Every push records via AuditService::log: - action: sharepoint.push - entity: informationobject - entity_id: the created IO id - actor: the resolved AtoM user (NOT the service identity) - metadata: {aad_oid, aad_upn, sp_drive_id, sp_item_id, sp_etag, push_dialog_session_id}

Audit row is the source of truth for “who pushed what from SP, when”.

### 6.5.7 Dependencies summary (added in Phase 2.B)

- AAD app registration: delegated Files.Read.All permission, “Expose an API” scope for AtoM, redirect/reply URLs for SPFx

- composer dep firebase/php-jwt (already locked) — moves from Phase 3 to Phase 2.B

- New schema: sharepoint_user_mapping table

- New routes under apiv2 / ahg-api: push, push/projection, push/jobs/{id}

- New SPFx project: atom-extensions-catalog/spfx/atom-archive-push/

- Settings additions: sharepoint_push_* flags

## 7. Use Case B — Staff Discovery in M365 (Phase 3)

### 7.1 Approach: Microsoft Search vertical (Graph connector)

Recommended over SPFx web part / Teams tab for v1. Server-to-server: AtoM exposes a connector OData feed; M365 indexes AtoM content periodically; users see archive results in their normal M365 search experience. No client build pipeline, no separate repo.

### 7.2 AtoM-side connector endpoints (extend ahgAPIPlugin)

| Route | Purpose |
| --- | --- |
| GET /api/v2/sharepoint/connector/items?$skiptoken=… | Paged item feed for indexing. Returns IO id, slug, title, scope_and_content, repository, sector, level, public URL, lastModifiedDateTime. |
| GET /api/v2/sharepoint/connector/items/{id} | Single item, used for refresh. |
| GET /api/v2/sharepoint/connector/schema | Schema descriptor per Graph connector spec. |

### 7.3 Auth from M365 → AtoM

- AAD app registration (same as outbound) gets a delegated-or-app-only client-credentials token.

- AtoM validates inbound JWT against AAD JWKS (https://login.microsoftonline.com/{tenant}/discovery/v2.0/keys), confirms iss, aud, tid, signature.

- Implementation: GraphTokenValidatorService using firebase/php-jwt library.

- Connector routes gated on this validator middleware.

### 7.4 SPFx / Teams as Phase 3.5 follow-on

If an institution wants a richer in-context UI (preview pane in Teams), a separate SPFx project lives in atom-extensions-catalog/spfx/atom-archive-search/ (NOT in this plugin). Out-of-scope for v1.

## 8. Use Case C — Federated Search (Phase 3)

### 8.1 Backend

GET /sharepoint/federated-search?q=… AJAX endpoint. SharePointFederatedSearchService::search($q, $tenantId) wraps Graph POST /search/query with entityTypes: [driveItem, listItem], scoped to configured sites. Normalize response into [{title, url, snippet, lastModified, site, drive, mimeType}, ...] and render a card list.

### 8.2 UI integration

Mount via ahgDisplayPlugin search-results page. Use extension.json display_panels declaration (existing pattern, see ahgCustomFieldsPlugin). Pane appears as a “From SharePoint” tab next to AtoM results.

### 8.3 Caching

- Cache key = sha256(q + tenant_id + scope), TTL 5min, stored in ahg_cache via existing CacheService.

- Frontend debounces 300ms (matches AtoM autocomplete debounce in ahgSemanticSearchPlugin).

- Lazy load: only fire SP query when user clicks the “From SharePoint” tab, not on every keystroke.

### 8.4 Permission trimming — gated by AtoM role

App-only Graph token returns un-trimmed results. Mitigation: federated search tab only visible to AtoM users with editor or administrator role. Anonymous and researcher users do not see the tab at all. The technical manual documents this tradeoff explicitly.

OBO/SSO flow is a Phase 3.5 follow-on for institutions that want per-user trimming — requires AtoM auth delegated to AAD via OIDC.

## 9. CLI Tasks

| Task | Purpose | Cron? |
| --- | --- | --- |
| sharepoint:install | Create tables (idempotent), seed ahg_dropdown codes, validate config | No (manual) |
| sharepoint:test-connection --tenant=<id> | Acquire token, list sites, fail-fast diagnostics | No |
| sharepoint:subscribe --drive=<id> | Create Graph subscription (Phase 2) | No |
| sharepoint:renew-subscriptions | Renew any sub expiring in next 12h | Yes — hourly (Phase 2) |
| sharepoint:sync --drive=<id> [--full] | Delta poll fallback / initial backfill | Yes — hourly per drive |
| sharepoint:ingest-event --event-id=<id> | Queue handler invocation; not normally manual | No |
| sharepoint:status | Print active tenants, drives, subscription expiries, last sync, queue depth | No |

All registered via lib/task/*.class.php. Each task is also a queue handler target via QueueCliTaskHandler.

## 10. Settings Section

Modifications to ahgSettingsPlugin (locked, but section-add is precedented):

- sectionAction.class.php $sections array — add 'sharepoint' => ['label' => 'SharePoint Integration', 'icon' => 'fa-cloud', 'description' => 'Microsoft 365 SharePoint integration: tenant config, drives, webhooks, federated search'].

- $checkboxFields['sharepoint'] — sharepoint_enabled, sharepoint_federated_search_enabled, sharepoint_records_handoff_enabled, sharepoint_m365_search_enabled, sharepoint_inherit_ai_defaults.

- $sectionPluginMap['sharepoint'] = 'ahgSharePointPlugin'.

- Add case 'sharepoint': block in BOTH section.blade.php AND sectionSuccess.php (dual template requirement).

Fields exposed: - tenant_id, client_id, client_secret (write-only password field — empties on display, only updates on submit if non-empty, encrypted on write) - default site/drive dropdown (populated from sharepoint_drive) - federated-search toggle, records-handoff toggle, M365-search toggle - webhook public URL (display-only, derived from server config) - retention-label → AtoM disposition mapping (table editor) - AI processing inheritance toggle

## 11. Admin UIs (modules/sharepoint/)

| Route | Action | Purpose | Phase |
| --- | --- | --- | --- |
| /sharepoint | index | Dashboard: tenants, drives, subscriptions, recent events | 1 |
| /sharepoint/tenants | tenants | List/edit tenants | 1 |
| /sharepoint/tenants/:id | tenantEdit | Tenant detail (test connection button) | 1 |
| /sharepoint/drives | drives | Browse SP sites/drives via Graph, register for ingest | 1 |
| /sharepoint/drives/:id/mapping | mapping | Column → AtoM field editor | 1 |
| /sharepoint/subscriptions | subscriptions | Active subs, expiry countdown, manual renew/delete | 2 |
| /sharepoint/events | events | Event log (paged, filter by status) | 2 |
| /sharepoint/events/:id | eventDetail | Raw payload, retry button | 2 |
| /sharepoint/webhook | webhook | Public, no auth, no CSRF — Graph notification endpoint | 2 |
| /sharepoint/federated-search | federatedSearch | AJAX, JSON response | 3 |
| /api/v2/sharepoint/connector/* | (in apiv2 module) | M365 connector feed | 3 |

Templates: every action gets BOTH xxxSuccess.php (Symfony) and xxx.blade.php (Heratio). Per project rule, dispatcher auto-detection handles the routing; Blade is source of truth going forward.

## 12. Queue Handler Registration

In ahgSharePointPluginConfiguration::initialize():

if (class_exists('\AtomFramework\Services\QueueJobRegistry')) {
    \AtomFramework\Services\QueueJobRegistry::register('sharepoint:ingest-event',         \AtomFramework\Services\QueueCliTaskHandler::class);
    \AtomFramework\Services\QueueJobRegistry::register('sharepoint:sync',                 \AtomFramework\Services\QueueCliTaskHandler::class);
    \AtomFramework\Services\QueueJobRegistry::register('sharepoint:renew-subscriptions',  \AtomFramework\Services\QueueCliTaskHandler::class);
}

Dispatch shape (matches existing ingest:commit usage):

\AtomFramework\Services\QueueService::dispatch(
    'sharepoint:ingest-event',
    ['event_id' => $eventId],
    'integrations',
    priority: 5
);

## 13. Composer Dependencies

Added to atom-framework/composer.json (NOT root composer.json):

{
    "require": {
        "firebase/php-jwt": "^6.10"
    }
}

Run composer update firebase/php-jwt --no-dev -d /usr/share/nginx/archive/atom-framework.

No other new dependencies. Microsoft Graph SDK explicitly NOT taken — hand-rolled HTTP via HttpClientService.

## 14. Security

- Webhook clientState — Graph does not sign webhook payloads. The clientState echoed in every notification IS the auth — keep 64+ char random, store in sharepoint_subscription.client_state, reject mismatches with HTTP 401. Rotate on tenant secret rotation.

- Rate limit receiver — per-IP token bucket via ahg_queue_rate_limit. Log unexpected source IPs.

- TLS — HttpClientService enforces SSL verification and blocks private IPs.

- Client-secret rotation — UI affords “Replace secret” with overlap window.

- Audit trail — AuditService::log('sharepoint.ingest', 'informationobject', $ioId, ['source'=>'sharepoint', 'sp_item_id'=>…, 'sp_drive'=>…, 'event_id'=>…]) on every successful ingest.

- PII handling — SP documents may contain PII. Run ahgPrivacyPlugin PII scan as part of the ingest pipeline (ingest_session.process_ner=1 extracts personal names into authority records with appropriate flags).

- Webhook URL — psis.theahg.co.za/sharepoint/webhook over HTTPS only. Path-based nginx rate limit.

- Secret in URLs — never. All secrets in headers/body.

## 15. Testing

### Unit tests (PHPUnit, framework test harness)

atom-framework/test/SharePoint/: - SharePointMappingServiceTest — transforms (date_iso, taxonomy_lookup, html_strip) - SharePointRetentionMapperTest — label → disposition resolution - GraphClientServiceTest — HTTP mocking via hand-rolled HttpClientServiceMock - SharePointIngestAdapterTest — projection logic

### Webhook end-to-end

Fixture posts simulated Graph payloads to /sharepoint/webhook, asserts queue job enqueued, runs php symfony queue:work --once, asserts information_object row materializes. Mock outbound Graph fetch.

### Playwright tests at testing/playwright/sharepoint/

| Spec | Phase |
| --- | --- |
| tenant-config.spec.ts | 1 |
| drive-registration.spec.ts | 1 |
| mapping-editor.spec.ts | 1 |
| event-log.spec.ts | 2 |
| federated-search.spec.ts | 3 |

### Live integration (gated)

Subscription lifecycle test (gated behind SHAREPOINT_LIVE_TESTS=1) creates / renews / deletes a real subscription against a test tenant. Skip in CI unless creds present.

## 16. Documentation Deliverables

Per project rule (CLAUDE.md): all User and Technical Manuals in BOTH .md AND .docx.

Phase 1: - atom-extensions-catalog/docs/AtoM_Heratio_SharePointPlugin_Feature_Overview.md + .docx - This implementation plan: atom-extensions-catalog/docs/technical/ahgSharePointPlugin_Implementation_Plan.md

Phase 2: - atom-extensions-catalog/docs/sharepoint-user-guide.md (admin walkthrough, screenshots) - atom-extensions-catalog/docs/technical/ahgSharePointPlugin.md (architecture, schema, API reference)

Phase 3: - atom-extensions-catalog/docs/sharepoint-flow-guide.docx (records handoff + federated search flows)

Update DATABASE_ERD.md with section for SP tables. Update registry_erd.tables_json row.

pandoc command (per project rule):

pandoc input.md -o output.docx --from=markdown --to=docx \
    --metadata title="..." \
    --metadata author="The Archive and Heritage Group (Pty) Ltd"

## 17. Phasing

Each phase is independently shippable.

### Phase 1 — Foundation (~2 weeks)

- Schema (all 6 tables) + ingest_session.source migration

- Repositories

- GraphClientService, GraphTokenCache

- Encrypted secret storage via EncryptionService

- sharepoint:install, sharepoint:test-connection, sharepoint:sync CLI tasks

- Tenant config admin UI

- Drive registration UI (browse SP sites via Graph)

- Mapping editor (per drive)

- Settings section in ahgSettingsPlugin

- Audit-trail integration

- Phase 1 docs (Feature Overview, this plan)

- Playwright: tenant-config, drive-registration, mapping-editor

Shippable as “manual SharePoint ingest.” Institutions get value without webhook infra.

### Phase 2 — Two-mode ingest (~3 weeks, split into 2.A and 2.B)

#### Phase 2.A — Mode B: Auto/Declare (~1.5 weeks)

- Purview verification spike (DONE 2026-05-10, see §6.4)

- sharepoint_subscription + sharepoint_event tables (DONE in Phase 1 install.sql)

- sharepoint_drive.auto_ingest_labels schema addition (additive migration)

- sharepoint:subscribe, sharepoint:renew-subscriptions (cron), sharepoint:ingest-event (queue handler) tasks

- Webhook receiver action (public, no CSRF) with clientState validation

- Dual-resource subscriptions (driveItem + list per drive)

- SharePointWebhookHandler, SharePointMappingService, SharePointRetentionMapper, SharePointSubscriptionService services

- Label-allowlist filter (only ingest items whose _ComplianceTag is in the configured list)

- Idempotency, retry/backoff

- Subscription dashboard + event log UI

- Cron entries for renewal added to ahgSettingsPlugin

- Reporting view v_report_sharepoint_events

- Playwright: event-log

- Shippable as “real-time records handoff via Graph webhooks.”

#### Phase 2.B — Mode A: Manual Push (~1.5 weeks)

- New schema: sharepoint_user_mapping table

- AAD app registration changes documented (delegated Files.Read.All, “Expose an API” scope)

- firebase/php-jwt composer dep added to atom-framework (and ahg/sharepoint for Heratio)

- GraphTokenValidatorService — validates inbound AAD JWTs against AAD JWKS (also serves Phase 3)

- OBO flow client method on GraphClientService (acquireOboToken)

- AtoM-side push endpoints in apiv2 module (and ahg-api package for Heratio):

  - POST /api/v2/sharepoint/push/projection

  - POST /api/v2/sharepoint/push

  - GET /api/v2/sharepoint/push/jobs/{id}

- User mapping admin UI at /sharepoint/user-mappings

- New SPFx project atom-extensions-catalog/spfx/atom-archive-push/:

  - SPFx command set (TypeScript, Fluent UI React)

  - PushDialog with repository/parent pickers + editable metadata form

  - AAD-authed AtoM API client

  - Build via gulp bundle --ship && gulp package-solution --ship → .sppkg

- Documentation: SP admin SPFx install guide, AAD app registration guide

- Playwright: push-dialog spec (mocked SPFx context)

- Shippable as “manual push with per-user accountability.”

Phase 2 retro: confirm both modes share backend; verify no duplicate audit rows when a manual push and auto-ingest race on the same item (idempotency check in SharePointEventRepository::isDuplicate covers this).

### Phase 3 — Discovery Surfaces (~2 weeks)

- AtoM-side federated search (SharePointFederatedSearchService, /sharepoint/federated-search)

- “From SharePoint” tab in search UI (gated to staff roles)

- M365-side connector feed (/api/v2/sharepoint/connector/*)

- firebase/php-jwt dependency added

- GraphTokenValidatorService (inbound AAD JWT validation against JWKS)

- Caching layer for federated search

- Permission-trimming policy implemented + documented

- Phase 3 docs update

- Playwright: federated-search

Shippable as “M365 + federated discovery.”

### Phase 3.5 (optional follow-on)

- SPFx web part / Teams tab in separate atom-extensions-catalog/spfx/atom-archive-search/ repo

- OBO/SSO flow for per-user permission trimming on federated search (requires AtoM AAD OIDC delegation)

## 18. Risks & Open Questions Resolved

All seven open questions from the planning round were resolved on 2026-05-10 (see §2). Remaining risk surface:

- Purview disposition coverage — gating Phase 2 on the verification spike. Worst case: add Activity API integration as Phase 2.5.

- Multi-tenant install — ahgMultiTenantPlugin is currently disabled. sharepoint_tenant rows are scoped per AtoM repository to be future-safe.

- Graph subscription expiry windows — current docs say up to 30 days for SharePoint driveItem; we renew at 24h-before-expiry to be conservative if Microsoft reduces it again.

- Permission trimming on federated search — staff-only gate is honest mitigation. OBO is Phase 3.5.

## 19. Portability — Dual-Target Implementation

Hard requirement: 100% feature parity between AtoM Heratio (Symfony 1.x) and Heratio standalone (Laravel 12). Established codebase pattern (every plugin in atom-ahg-plugins/ has a matching package in heratio/packages/, e.g., ahgIngestPlugin ↔ ahg-ingest, ahgAPIPlugin ↔ ahg-api). The schemas of ahg-ingest were ported from ahgIngestPlugin on 2026-04-30 with transforms documented inline — same approach applies here.

### 19.1 Two implementations, mirrored schema

|  | AtoM target | Heratio target |
| --- | --- | --- |
| Path | /usr/share/nginx/archive/atom-ahg-plugins/ahgSharePointPlugin/ | /usr/share/nginx/heratio/packages/ahg-sharepoint/ |
| Framework | Symfony 1.x plugin + Capsule (Illuminate) | Laravel 12 package, Eloquent, service provider |
| Manifest | extension.json | composer.json (with extra.laravel.providers) |
| Namespace | AtomExtensions\SharePoint\… | AhgSharePoint\… |
| Entry point | ahgSharePointPluginConfiguration::initialize() | AhgSharePoint\Providers\AhgSharePointServiceProvider::register/boot |
| Routes | RouteLoader in plugin config | routes/web.php + routes/api.php per Laravel convention |
| Controllers | modules/sharepoint/actions/…Action.class.php (sfActions) | src/Controllers/…Controller.php (Laravel) |
| Templates | modules/sharepoint/templates/…Success.php + .blade.php | resources/views/…blade.php (Blade only — Heratio is Blade-native) |
| CLI | lib/task/sharepoint…Task.class.php (php symfony sharepoint:*) | src/Console/Commands/…Command.php (php artisan sharepoint:*) |
| Queue | QueueService::dispatch() + QueueJobRegistry::register() | Laravel queue jobs (Queue::push() / dispatch(new Job)) |
| DB layer | Capsule DB::table('sharepoint_*') | Eloquent models + migrations |
| Encryption | framework EncryptionService | Laravel Crypt::encryptString() (or shared EncryptionService facade in ahg-core) |
| HTTP | framework HttpClientService | Laravel Http:: facade or Guzzle |
| Audit | ahgAuditTrailPlugin AuditService::log() | Heratio ahg-audit-trail package’s logger |
| Settings | ahgSettingsPlugin sharepoint section + ahg_settings table | Heratio ahg-settings package + same ahg_settings table |

### 19.2 Schema parity

Both targets create the same six tables (sharepoint_tenant, sharepoint_drive, sharepoint_mapping, sharepoint_sync_state, sharepoint_subscription, sharepoint_event) and the same ingest_session.source migration. Schema is the source of truth; install.sql is byte-identical between targets except for the header comment block and the SQL transforms documented in ahg-ingest/database/install.sql (DROP-stripping, IF NOT EXISTS, COMMENT placement for MySQL 8 strict).

Heratio uses Laravel migrations (database/migrations/2026_05_10_000001_create_sharepoint_tables.php) backed by the same install.sql for parity.

### 19.3 Feature parity matrix

Every feature in §6, §7, §8, §9, §11 must exist in BOTH targets. Drift between implementations is the bug that this requirement exists to prevent.

| Feature | AtoM | Heratio |
| --- | --- | --- |
| Schema (6 tables + ingest_session migration) | ✓ | ✓ |
| Tenant config UI | sfActions + Symfony+Blade dual templates | Laravel controller + Blade |
| Drive registration UI | ✓ | ✓ |
| Mapping editor | ✓ | ✓ |
| sharepoint:install / :test-connection / :sync (Phase 1) | Symfony task | Artisan command |
| sharepoint:subscribe / :renew-subscriptions / :ingest-event (Phase 2) | Symfony task | Artisan command |
| Webhook receiver | sfAction at /sharepoint/webhook | Laravel route at /sharepoint/webhook |
| Federated search backend (Phase 3) | sfAction + AJAX | Laravel controller + AJAX |
| M365 connector feed (Phase 3) | extends ahgAPIPlugin apiv2 routes | extends ahg-api package routes |
| Settings section | edits ahgSettingsPlugin (locked plugin precedent) | adds section to Heratio ahg-settings package |
| Audit trail integration | AuditService::log() | Heratio audit logger |

### 19.4 Optional shared core library — DEFERRED

A shared ahg/sharepoint-core PHP package (containing pure-PHP Graph client, mapping logic, retention mapper, DTOs) would reduce drift, but no existing plugin uses this pattern. Defer until both targets are built and a real drift problem appears. Document as a future refactor opportunity in the Phase 1 retro.

### 19.4.1 SPFx project — single-source

The SPFx command set lives ONCE at atom-extensions-catalog/spfx/atom-archive-push/. It is platform-independent — it talks to whichever AtoM/Heratio API is configured at install time via the SPFx solution’s tenant property. The same .sppkg works against either target. This is the only Phase 2 component that does not have a dual-target implementation.

### 19.5 Portability rules for code (both targets)

- No hardcoded absolute paths. Use config keys: sfConfig::get('sf_root_dir') / sfConfig::get('sf_upload_dir') (AtoM) and base_path() / storage_path() / config('filesystems.disks.uploads.root') (Heratio).

- No instance-specific URLs in code. Webhook URL is a setting (read from ahg_settings.sharepoint.webhook_public_url), not hardcoded to psis.theahg.co.za. Default fallback derives from request host.

- No instance-specific tenant IDs in code. Tenant config is per-row in sharepoint_tenant.

- Encryption key path is configurable. AtoM reads from /etc/atom/encryption.key, Heratio reads from config/key or APP_KEY. The plugin must NOT read either path directly — it goes through the framework’s encryption service.

- Database connection is framework-provided. Plugin code never instantiates a connection — uses DB::table() (Capsule in AtoM, Eloquent/QB in Heratio).

- Plugin must work standalone in either install. No cross-instance assumptions, no shared state outside the database.

### 19.6 Release & version tracking

- AtoM target: version bumped via cd /usr/share/nginx/archive/atom-ahg-plugins && ./bin/release patch "..." per project rule.

- Heratio target: version bumped via cd /usr/share/nginx/heratio && ./bin/release patch "..." per Heratio’s own bin/release (note: Heratio has locked-paths enforcement via .locked-paths and pre-commit hooks — confirm the SP package is not in a locked path before adding code).

- Versions kept in lock-step: same patch number on both releases when both are touched.

## 20. Critical Files for Implementation

### AtoM target

| Purpose | File |
| --- | --- |
| Pipeline we hand off to from webhook events | atom-ahg-plugins/ahgIngestPlugin/lib/Services/IngestCommitService.php |
| Queue dispatch / chain / batch / retry signatures | atom-framework/src/Services/QueueService.php |
| HMAC, retry, status enum, delivery log patterns to mirror | atom-ahg-plugins/ahgAPIPlugin/lib/Services/WebhookService.php |
| Settings section dual-template (must edit both) | atom-ahg-plugins/ahgSettingsPlugin/modules/ahgSettings/actions/handlers/sectionAction.class.php + section.blade.php + sectionSuccess.php |
| Encrypted client_secret at rest | atom-framework/src/Core/Security/EncryptionService.php |
| Outbound Graph HTTP | atom-framework/src/Services/HttpClientService.php |
| Cron registration pattern | atom-ahg-plugins/ahgSettingsPlugin/modules/ahgSettings/actions/cronJobsAction.class.php |
| Reporting views | atom-framework/database/views/reporting_views.sql |

### Heratio target

| Purpose | File |
| --- | --- |
| Schema porting reference (transforms documented inline) | heratio/packages/ahg-ingest/database/install.sql (header) |
| Pipeline we hand off to from webhook events | heratio/packages/ahg-ingest/src/Services/… (port equivalent of IngestCommitService) |
| Service provider pattern | heratio/packages/ahg-api/src/Providers/AhgApiServiceProvider.php |
| Webhook controller pattern (CSRF-exempt) | heratio/packages/ahg-api-plugin/src/Controllers/… |
| Settings package (mirror section-add pattern) | heratio/packages/ahg-settings/ |
| Audit logger | heratio/packages/ahg-audit-trail/ |
| Locked-paths manifest (confirm SP package not locked) | heratio/.locked-paths |
| Release tooling | heratio/bin/release |

End of plan.